## Slide 1
Product Roadmap
March 2026

## Slide 2: Technology Roadmap (FY 25-26)
Q1
(Jul’25)
Q2 (Oct’25)
Q3 (Jan’26)
Q4 (Apr’26)
Jun’26
DC Product Processing & Expiry Management System
Self Checkout
Fresh Produce Buying & Distribution System
Shelf wise Product Shelving & Refilling Management System
Theft Control System with Video Analytics
Corporate Customer Management Platform with Salesman App
Supply Chain & Planning Management Platform
Omni Channel App with New Loyalty Integration
Category & Vendor Management Platform
Shwapno Marketplace
Outlet wise Sales Forecasting (Phase 1)
CRM Platform with Customer Complaint Tracking
Target wise Automated Task Generation System
Business Investment Platform
Retail Store Management Platform

## Slide 3: Ongoing Development Tasks
Shwapno Central Management System
Operations App
v2.1
Fresh Buying & Distribution Network v2.0
Shwapno Survey App

## Slide 4
Operations App
DC | Outlet | Dark Store
v1.0, v1.1 Launched ; v2.1 & 2.2 Development Ongoing
Link
445,000+ GRN Created (Till Date)
For Aug’25
67% GRN Created for CG PO in 597 Outlets
51% GRN Created for All PO in All Outlets

## Slide 5: Operations App v2.1 - Flowchart
Product Unload
Product Shelving in Designated Shelf
PO Barcode Scan & Product Receive
Auto GRN create in SAP
DC Delivery Plan Ready
DN wise Picker & Packer Assign
DN wise Product Picking
Product Packing & Receipt Print
Product Receive per Packing List
Final Delivery Note Update in SAP
Outlet DN Scan & Packing List show
Missing/Damage update
Product Loading & Dispatch
Acknowledgement from Delivery Man
Auto GRN & TPN create in SAP
Link
Deshelving Task Create (Near Expiry)
BIN & Article Scan
Send to Non Conforming Zone
Mark as RTV/ TPN/ Wastage
Auto RTV, TPN, Wastage create in SAP
STOs Combined into a Single DN

## Slide 6: Developed Features
Launched & Used
  Purchase Order Receiving with GRN create
  Vendor Challan Information Capture
  Show SAP Stock, EPS MRP with Stock
  Survey (Physical Stock, Picture Collection)
Launched but Not Used
  Site wise BIN, Gondola creation
  BIN wise Product Shelving
  Product Discrepancy Report
  Product wise BIN Mapping & Adding Old Inventory
  Delivery Note Receiving with Auto GRN & TPN create
  Outlet Damaged Item acknowledgement by Delivery Man
  Mobile Application with Camera Scanner
Link

## Slide 7: Operations App - Roadmap
Engineer: Sayed, Upol
21 Dec
Process Final & Design
- Create PRD - UI Design
1 Jan
Development Start
- DC App Development - BIN Creation Development
14 Dec
Outlet & DC Visit
- Issue Find out - Epic Documentation Start
16 Jan
v0.1 Launching
- BIN Creation Launch
- User Training
20 Jul
v2.0 Launching
- Outlet Deshelving, RTV, TPN, Wastage Creation Process Launch in all Outlet - Mobile Application
24 Jun
v1.0 Launching
- PO Receiving & Shelving Production Server Launch
- UAT on Receiving & Shelving - Outlet App Pilot Launch - User Training
31 Dec
v1.1 Pilot Re-Launching
- DC Processing Part Full Launching - User Training
24 Sep
v1.1 Pilot Launching
- DC Processing Full Testing in Production - UAT on Picking & Packing, Audit
8 Jan
v2.0 Pilot Launching
- Deshevling, TPN & RTV in SAP - User Feedback Collection
20 Sep
v2.1 Launching
- DC Processing Part Full Launching
- Outlet DN Receiving Full Launch in All Outlet
- User Onboarding
TBD
Start working on v3.0
- Product Shelving, Refilling - Physical Stock Counting
Start working on v4.0
- Outlet Demand Forecasting with PO, STO Creation
- Available Offers & Information Showcase
TBD
Link

## Slide 8
Shwapno Survey Application
MVP Launched ; v1.0 Development Ongoing

## Slide 9: Fresh Buying v2.0 - Flowchart
DC
Outlet
Tentative Demand upload
Item Buy with Price
Product Dispatch
Product Receives
Quality Check by QAA Team
Extra Item Receives with price
STO Create
Compiled Actual Demand List Upload
Remaining Item Buy
Item Received & Handover to DC
TPN & GRN Create
Item Received and Create GRN
Product Picking (Outlet Wise) and Delivered
Extra Product stored at DC
Buying (KB)
Source
5 AM - 6 AM
3 AM - 3:30 AM
11 AM - 11 PM
Damage Entry
Product Received
Missing as wastage
GRN create from TPN
PO Create
Rejected & sell price
Next day
DC Verification
On Platform
As stock in SAP
Stock Revaluation
Manually Input
Wastage off set
In SAP
DSD
Finance team

## Slide 10: Shwapno Hub
Product: Aquib | Engineer: Sadman, Upol, Sayed
Centralized Authentication System; to Control User Access
Central Backend System Architecture; for Structured Application Management
Single Database; to Improve Efficiency
Reusable Frontend Component Set; to Reduce Development Time
Central Framework for Third Party Integration; to Reduce Different Integration Process
Inventory Management System with State Machine; for Better Stock Tracking
Link

## Slide 11: Retail Store User Flow Diagram
Notifications
Retail Digital Offer
Switch to Store Mode
Search product Location
Locate Product
Scan Product
Auto Added to Cart
Payment
Digital Invoice
Check In
Product: Rafa, Sadia

## Slide 12: Concept A comprehensive software solution designed to streamline small retail store operations Improved Efficiency & Decision-Making Streamline manual tasks from generated insights Simplified Procurement Product sourcing from multiple suppliers Enhanced Customer Experience Customer wise automated reminders & offer create Access to Funding Leverage crowdfunding to secure capital for growth
Link

## Slide 13: Competitor Services Category Sales Entry Expense Entry Due Calculation Top Up (MFS/Mobile) Online Payment Collection (QR) Stock Management Customer/Supplier Details EMI Collection Reminder SMS (Marketing, Due) E-Commerce POS Printer Loan TallyKhata sManager Hishabee Stock

## Slide 14: Our Services/Features
Sales
Entry
Inventory Management
Expense
Entry
Due
Calculation
Customer/Supplier Details
Shwapno Product Sale
Product Removal Suggestion
Online
Payment
Product Ordering Management
Mobile/Bill Top Up
Loan/ Crowdfunding
Reminder SMS
Link

## Slide 15: Possible Future Products
Customer Calling (CRM) Platform
Engaging with Outlet
STO & PO Demand Forecasting
Vendor Management & Reporting Platform
Procurement Management Platform
Category Management Platform
Building Data Collection Platform
Retail Automation Platform
Task Management Platform
Meeting Scheduler Platform
Link

## Slide 16
Store Count
408
New Outlets Will Be Added
Chart: 
| Jul'25 | Aug'25 | Sep'25 | Oct'25 | Nov'25 | Dec'25 | Jan'26 | Feb'26 | Mar'26 | Apr'26 | May'26 | Jun'26
 | 25 | 30 | 35 | 35 | 35 | 40 | 40 | 23 | 34 | 40 | 29 | 34
Monthly Store Opening Run Rate FY 2025-26
Chart: 
| FY 2023-24 | FY 2024-25 | FY 2025-26
Own | 86 | 82 | 90
Franchise | 408 | 601 | 1001
FY 2023-24
FY 2024-25
FY 2025-26
494
683
1,091